## Slide 1
CHADATECH
Should We Expand Scrum?
SNHU Travel pilot | Agile vs. waterfall | Leadership recommendation
CS 250 Final Project • October 2026
Jarid Ames
CS-250
Professor Farley
October, 25th 2026

## Slide 2
CHADATECH / SNHU TRAVEL
Why ChadaTech Tested Scrum
02
Pilot objective
Use short iterations to build the SNHU Travel application, gather feedback, and improve team collaboration.
Leadership question
Would an iterative approach improve delivery and customer value enough to justify moving beyond waterfall?
Scrum emphasizes transparency, inspection, and adaptation—not just faster task completion.
Sources: Saini (2024); Digital.ai (2025).

## Slide 3
CHADATECH / SNHU TRAVEL
Three Scrum Accountabilities
03
Product Owner
Sets product direction, orders the backlog, and maximizes customer value. SNHU Travel: translates requests into prioritized user stories.
Developers
Plan and build a usable increment, including development, quality assurance, and testing. SNHU Travel: implement and validate features.
Scrum Master
Coaches Scrum, supports team effectiveness, and helps remove impediments. SNHU Travel: improves coordination and communication.
Sources: Kaczor (2025); Saini (2024). Scrum has three accountabilities; “Tester” is a skill/responsibility within Developers.

## Slide 4
CHADATECH / SNHU TRAVEL
The SDLC Still Happens in Agile
04
01
Plan & analyze
Understand travel customer needs and organize backlog
02
Design
Define a small feature and its acceptance criteria
03
Develop
Code the selected functionality
04
Test
Verify expected behavior and fix defects
05
Release & maintain
Deliver a usable increment, monitor and improve
Source: IBM (2025). Agile repeats these activities in smaller cycles instead of completing them only once.

## Slide 5
CHADATECH / SNHU TRAVEL
How Scrum Organizes the Work
05
Sprint Planning
Select a Sprint Goal and achievable backlog items
Daily Scrum
Inspect progress; adapt Developers’ plan
Sprint Review
Inspect the increment with stakeholders; adapt backlog
Sprint Retrospective
Improve teamwork and the delivery process
Product backlog → Sprint backlog → Usable increment → Feedback
Sources: Kaczor (2025); Saini (2024).

## Slide 6
CHADATECH / SNHU TRAVEL
Waterfall vs. Agile: Different Tradeoffs
06
WATERFALL
• Sequential stages and upfront planning
• More stable scope and formal handoffs
• Late changes may require rework
• Useful when requirements are predictable
SCRUM / AGILE
• Repeated short delivery cycles
• Regular stakeholder feedback
• Adapt backlog as understanding changes
• Requires engagement and disciplined prioritization
Sources: IBM (2025); Digital.ai (2025); Atlassian (n.d.).

## Slide 7
CHADATECH / SNHU TRAVEL
What the SNHU Travel Pilot Taught Us
07
User stories
Backlog ordering made customer requests more manageable. Missing acceptance details revealed the need for earlier clarification.
Development and testing
A Java image-resizing update initially changed text but not the pictures. Retesting exposed the issue and led to correction.
Lesson: make requirements visible, check working software often, and respond to feedback.
Source: SNHU Travel course exercises and retrospective (course experience).

## Slide 8
CHADATECH / SNHU TRAVEL
What Should Determine the Method?
08
Change frequency
New customer insights favor Agile; fixed requirements may favor waterfall.
Stakeholder access
Scrum needs regular feedback and product decisions.
Risk and governance
Regulated work may require stronger documentation and controls in either approach.
Team readiness
Cross-functional skills, ownership, and coaching influence outcomes.
Sources: IBM (2025); Kaczor (2025); Digital.ai (2025).

## Slide 9
CHADATECH / SNHU TRAVEL
Recommendation: Scale in Stages
09
01
Continue the pilot
Choose one or two more products with evolving requirements.
02
Support the roles
Train Product Owners, Scrum Masters, and cross-functional Developers.
03
Measure outcomes
Track delivered value, quality, stakeholder feedback, and predictability—not velocity alone.
04
Expand selectively
Review the results before changing all teams; retain predictive methods where warranted.
Decision: expand Scrum deliberately, not as a company-wide overnight replacement.
Sources: Digital.ai (2025); Kaczor (2025).

## Slide 10
APA 7 / PROFESSIONAL SOURCES
References
10
Atlassian. (n.d.). Waterfall vs. Agile: The differences in project management methodologies. https://www.atlassian.com/agile/project-management/project-management-intro
Digital.ai. (2025). 18th State of Agile report. https://digital.ai/resource-center/analyst-reports/18th-state-of-agile-report/
IBM. (2025). What is the software development lifecycle (SDLC)? https://www.ibm.com/think/topics/sdlc
Kaczor, K. (2025, April 7). Accountability, responsibility and authority in Scrum. Scrum.org. https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum
Saini, S. (2024, May 22). The Scrum Master and Product Owner: A partnership for success—Part 1. Scrum.org. https://www.scrum.org/resources/blog/scrum-master-and-product-owner-partnership-success-part-1